## Slide 1
Industry Forum
6/15/2018
Tampa Hillsborough
Expressway
Authority

## Slide 2
Introductions
Man Le,PMP – THEA Contracts & Procurement Manager
Joe Waggoner– THEA Executive Director
Dave May, PE – THEA Director of Expressway Operations
Bob Frey, AICP – THEA Planning Director
Christina Kopp, AICP – THEA Project Manager
Sue Chrzan – THEA Director of Public Affairs & Communication
Jim Drapp, PE – THEA GEC
Al Stewart, PE – THEA GEC
Laura Lockwood-Herrscher – THEA GEC

## Slide 3
Project Overview
  South Selmon Capacity PEIR
  Nebraska/Twiggs Improvements SEIR
Project Objectives
Public Involvement
Engineering Analysis
Environmental Analysis
Schedule
Compensation
Questions
Agenda

## Slide 4
Selmon Expressway South Capacity Project
Project Overview
Selmon Expressway from Selmon West Extension to Whiting Street
PEIR:
PD&E study will be conducted as a PEIR
No state or federal funds
Follow procedures and requirements set forth in FDOT PD&E manual

## Slide 5
Roles:
Tampa Hillsborough Expressway Authority (THEA) – Owner/Developer/Operator
HNTB – General Engineering Consultant for THEA
Project Objective:
Evaluate capacity improvements based on traffic needs, costs, impacts
Additional lanes, barrier wall, inside paved shoulders, elevated lanes, additional lanes to inside and outside of existing lanes, dynamic toll pricing, other operational and safety concerns
Coordination:
THEA’s South Selmon Safety Project DB
Selmon Expressway South Capacity Project

## Slide 6: Selmon Expressway South Capacity Project
Public Involvement
Public Involvement Plan (PIP) in accordance w/PD&E Manual
Advance notification and transmittal letter
Public Meetings:
Minimum one public meeting
Minimum one public hearing
Develop list of stakeholders
Develop website
Legal ads, notices, informational material, news releases, mail outs, court reporting, responses to stakeholders
Meeting coordination; identify/reserve venue, set up, tear down, meeting notes, agendas, presentations, seating, sound, audio/visual equipment, displays
Additional stakeholder/small group meetings as needed

## Slide 7: Selmon Expressway South Capacity Project
Engineering Analysis
Field review
Survey – LiDAR 3D Modal (curb to curb)
Geotechnical data
Existing available data from THEA, FDOT or other agency
Current counts, truck counts, ramp and mainline counts at toll gantry
Turning movement counts at ramp intersections
Origin-destination data
Traffic methodology statement in accordance with FDOT’s Project Traffic Forecasting Procedure (#525-030-120)
Travel demand forecasting
TBRPM base year 2015
VISSIM
Future years 2026, 2036, 2046 – two build alternatives for each year + no build scenario
Traffic:

## Slide 8: Selmon Expressway South Capacity Project
Engineering Analysis
Evaluate crash data
Identify safety improvements
Typical sections, design alternatives, access management
Structures
Drainage
Concept plans
Prepare typical section package
Multimodal accommodations
MOT/Phased Construction
Comparative analysis and evaluation matrix
Preferred alternative
ROW and construction estimates
PER

## Slide 9: Selmon Expressway South Capacity Project
Environmental Analysis
ETDM tool
Sociocultural Resources
Planning consistency
Cultural Resources
Environmental screening tool
Research design and survey methodology
Cultural Resources Assessment Survey (CRAS)
Natural Environment
Noise
Contamination
Prepare PEIR

## Slide 10: Schedule
Procurement: August, 2018 – January, 2019
PIER: February, 2019 – February, 2021
Public Meetings: December, 2020

## Slide 11: Selmon Expressway South Capacity Project
Typical
Sections

## Slide 12: Selmon Expressway South Capacity Project
Typical
Sections

## Slide 13: Selmon Expressway South Capacity Project
Typical
Sections

## Slide 14: Selmon Expressway South Capacity Project
Typical
Sections

## Slide 15: Selmon Expressway South Capacity Project
Typical
Sections

## Slide 16: Selmon Expressway South Capacity Project
Typical
Sections

## Slide 17: Selmon Expressway South Capacity Project
Typical
Sections

## Slide 18: Selmon Expressway South Capacity Project
Typical
Sections

## Slide 19: Selmon Expressway South Capacity Project
Typical
Sections

## Slide 20
Nebraska/Twiggs Improvements
Project Overview
Nebraska Avenue and Twiggs Street from East of Meridian Avenue to West of Nebraska Avenue and along Nebraska Avenue to North of the Cass Street/Nuccio Parkway Intersection
SEIR:
PD&E study will be conducted as a SEIR
Follow procedures and requirements set forth in FDOT PD&E manual

## Slide 21
Roles:
Tampa Hillsborough Expressway Authority (THEA) – Owner/Developer/Operator
Florida Department of Transportation (FDOT) – Owner
City of Tampa - Owner
HNTB – General Engineering Consultant for THEA
Project Objective:
Evaluate operational improvements, additional capacity, multimodal enhancements
Coordination:
THEA’s planned project to add an additional west bound lane along Twiggs Street from Meridian Avenue to Nebraska Avenue (Project #O-00918)
City of Tampa Twiggs St. Traffic Study
Nebraska/Twiggs Improvements

## Slide 22
Public Involvement
Public Involvement Plan (PIP) in accordance w/PD&E Manual
Advance notification and transmittal letter
Public Meetings:
Minimum one public meeting
Minimum one public hearing
Develop list of stakeholders
Develop website
Legal ads, notices, informational material, news releases, mail outs, court reporting, responses to stakeholders
Meeting coordination; identify/reserve venue, set up, tear down, meeting notes, agendas, presentations, seating, sound, audio/visual equipment, displays
Additional stakeholder/small group meetings as needed
Nebraska/Twiggs Improvements

## Slide 23
Engineering Analysis
Field review
Survey/aerial photography – LiDAR 3D Modal (curb to curb)
Geotechnical data
Utilities
Traffic:
Existing available data from, FDOT, City of Tampa, Hillsborough County or other agency
Current counts, truck counts, ramp and mainline counts at toll gantry
Turning movement counts at intersections specified in scope
Traffic methodology statement in accordance with FDOT’s Project Traffic Forecasting Procedure (#525-030-120)
Travel demand forecasting, TBRPM base year 2015
VISSIM
Future years 2026, 2036, 2046-operational build analysis for alternatives
Nebraska/Twiggs Improvements

## Slide 24
Engineering Analysis
Evaluate crash data
Identify safety improvements
Typical sections, design alternatives, access management
Railroad operations
Drainage
Concept plans
Prepare typical section package
Multimodal accommodations
MOT
Up to three alternatives for Nebraska @ Cass/Nuccio Parkway and Nebraska @ Twiggs intersections
Preferred alternative
ROW and construction estimates
PER
Nebraska/Twiggs Improvements

## Slide 25
Environmental Analysis
ETDM tool
Sociocultural Resources
Planning consistency
Cultural Resources
Environmental screening tool
Research design and survey methodology
Cultural Resources Assessment Survey (CRAS)
Natural Environment
Noise
Contamination
Prepare SEIR
Nebraska/Twiggs Improvements

## Slide 26: Schedule
Procurement: August, 2018 – December, 2018
SIER: January, 2019 – June, 2021
Public Meetings: February, 2021

## Slide 27
Letter of Interest
Short-list
Presentations/Q&A by Short-listed firms
Procurement

## Slide 28
South Selmon Capacity:
  TRC Members:
    Dave May, PE – THEA
    Bob Frey, AICP – THEA
    Christina Kopp, AICP – THEA
  Technical Advisors:
    Sue Chrzan – THEA
    Jim Drapp, PE – THEA GEC
    Al Stewart, PE – THEA GEC
    Laura Herrscher – THEA GEC
    Fred Ochoa – THEA GEC
TRC Members and Technical Advisors

## Slide 29
Nebraska/Twiggs:
  TRC Members:
    Dave May, PE – THEA
    Bob Frey, AICP – THEA
    Christina Kopp, AICP – THEA
  Technical Advisors:
    Sue Chrzan – THEA
    Jim Drapp, PE – THEA GEC
    Al Stewart, PE – THEA GEC
    Laura Lockwood-Herrscher – THEA GEC
    Julian Gutierrez – THEA GEC
TRC Members and Technical Advisors

## Slide 30: Project Documents
http://www.tampa-xway.com/procurement/#
Once advertised, the cone of silence will be in place for all THEA, FDOT, HNTB, COT, Tierra and OMNI staff.
All questions should be emailed to Man Le, THEA Contracts & Procurement Manager: man.le@tampa-xway.com
Answers will be posted on the THEA website

## Slide 31: Future THEA Projects
PD&Es:
Whiting St
Selmon East
Selmon East-West

## Slide 32
Questions?